# WP-0  Project Setup & Foundations

Weeks: Week 1    Track: Both

Goal.  A clean, professional repository and working local environment, so that every later package lands on solid ground.

Tasks

☐  Create your private Git repository; set up main + feature-branch workflow.

☐  Add a README describing the project and how to run it locally.

☐  Scaffold the solution structure: separate backend (.NET) and frontend (Angular) projects.

☐  Set up SQL Server locally (or containerized) and confirm connectivity.

☐  Add a .gitignore, an .editorconfig, and basic solution conventions.

☐  Create AI-USAGE.md with the headers you’ll fill in throughout.

Acceptance criteria

✓  The repo clones and both projects build from a clean checkout following only the README.

✓  Branch protection or at least an agreed no-direct-to-main convention is in place.

✓  A database connection is confirmed from the backend.

# WP-1  Data Model & Database

Weeks: Week 1    Track: Backend

Goal.  The relational model that every later feature depends on. This is the single highest-leverage design you’ll make — design for what’s coming, not just for today.

Tasks

☐  Model the core entities: Tenant, User, Resource, AvailabilityWindow, BlackoutPeriod, Booking, RecurrenceRule, ApprovalRequest.

☐  Define relationships, keys, and the constraints that protect data integrity.

☐  Decide how tenancy is represented on every ownable entity.

☐  Plan indexing for the queries you know are coming (availability lookups, booking overlap checks).

☐  Produce an ERD and write the initial migrations + seed data.

HARD PROBLEM  Your model must be able to express recurring bookings and per-tenant isolation before you build either. If it can’t, you’ll pay for it every week after. Think this through now.

Acceptance criteria

✓  An ERD exists and is presented at the Week 1 design review before any application code is written.

✓  Migrations run cleanly and seed a realistic multi-tenant dataset.

✓  The model can represent a two-year weekly recurring booking without a redesign.

✓  Every ownable entity is unambiguously tied to a tenant.

# WP-2  Backend Skeleton, Auth & Tenancy

Weeks: Week 2    Track: Backend

Goal.  A layered backend with real authentication, tenant isolation, and the cross-cutting foundations — logging, error handling, and request dispatch — wired in from the start. Everything you build after this package uses these, so they have to be right early.

Tasks — architecture & auth

☐  Establish layered architecture: API / application / domain / infrastructure.

☐  Wire EF Core to the WP-1 schema.

☐  Implement credential login issuing a short-lived access token + rotating refresh token.

☐  Implement refresh-token rotation and reuse detection.

☐  Implement role-based access control (SysAdmin, TenantAdmin, Approver, Member).

☐  Enforce tenant isolation structurally, so it can’t be forgotten per-query.

HARD PROBLEM  Tenant isolation must be enforced at a layer you cannot bypass by forgetting a WHERE clause. A filter copy-pasted into forty methods is the wrong answer — find the structural one.

Tasks — structured logging (Serilog)

☐  Configure Serilog as the logging provider, replacing the default logger.

☐  Log structured properties (key/value), not interpolated strings — so logs are queryable, not just readable.

☐  Attach a correlation ID to every request and flow it through all logs for that request (and later, through background jobs).

☐  Set sensible sinks and levels (console in dev; a structured sink you can query otherwise) and never log secrets, tokens, or passwords.

Tasks — global exception handling

☐  Add a global exception handler (middleware or IExceptionHandler) so no unhandled exception ever leaks a stack trace to the client.

☐  Map domain/validation errors to clean, consistent problem responses (e.g. ProblemDetails) with the correlation ID attached.

☐  Log the full exception server-side once, at the boundary — not scattered try/catch that swallows or double-logs.

Tasks — custom mediator

☐  Write your own lightweight mediator (do not pull in MediatR) — a dispatcher that maps a request object to its handler and invokes it.

☐  Move request handling into command/query handlers so controllers stay thin and the application layer holds the logic.

☐  Support a pipeline (behaviors) so cross-cutting steps — logging, validation — wrap every handler in one place.

☐  Add request validation with FluentValidation, wired as a pipeline behavior so a request is validated before its handler runs — not with checks scattered inside handlers or controllers.

☐  On validation failure, short-circuit the pipeline and return a clean 400 with the field errors (via the global handler / ProblemDetails), never a raw exception.

HARD PROBLEM  Writing your own mediator is where separation of concerns becomes real. The point isn’t to reimplement a library — it’s to understand what it does: resolve a handler, run a pipeline around it, keep controllers ignorant of the work. Keep it small and be able to explain every line.

Acceptance criteria

✓  A user can log in and receive access + refresh tokens; refresh rotates on use.

✓  A reused refresh token invalidates the session family.

✓  Passwords are hashed with a modern algorithm; never logged or stored in plaintext.

✓  A request scoped to tenant A can never read tenant B data, even with a forged identifier.

✓  Every endpoint enforces role- and tenant-scoped authorization server-side.

✓  Every log line for a request carries the same correlation ID, and logs are structured (queryable properties, not flat strings).

✓  An unhandled exception returns a clean problem response with a correlation ID — never a raw stack trace — and is logged once server-side.

✓  Controllers dispatch through your mediator to handlers; no business logic lives in a controller.

✓  An invalid request is rejected by the FluentValidation pipeline behavior before the handler runs, returning a 400 with field-level errors.